Sprint 3 Retrospective Report

Sprint Duration: 20 April – 11 May

What Went Well:

- Worker dashboard was completed and integrated, merging two parallel versions into one cohesive UI

- Messaging system between residents and workers was fully implemented and tested by Kiran

- Notification system added for when workers get assigned requests or receive messages

- Image upload functionality was completed by Sam, including signed URL refresh logic and duplicate detection using hash functions

- Admin dashboard expanded significantly — priority levels, request closing, stale request assignment, and category management were all added

- Worker verification was finalized and all related user stories closed off

- Priority levels and request closure status were propagated to the resident and worker dashboards

- Resident dashboard was consolidated, removing a redundant requests page and integrating request details and messaging into one view

- Public dashboard map feature went live with real data

- Spam filtering logic was implemented using rate limiting and entropy-based description checking

- Real-time Firebase listeners replaced polling-based data fetching for service requests

What Could Be Improved:

- User stories were placed in the wrong repositories, making it impossible to assign members correctly or track progress accurately

- The main branch broke mid-sprint due to a problematic merge in server.js, requiring investigation and a revert

- Azure free tier deployment limits were exceeded again, causing downtime with no backup plan ready

- PR reviews were inconsistent, with some risky merges going through without sufficient checking

Action Items for Next Sprint:

- Strictly enforce correct repository placement for all user stories before the sprint begins

- Implement a more rigorous PR review process before merging to main, especially for server.js changes

- Identify a backup deployment platform in case Azure limits are hit again

- Begin Sprint 4 with a backlog cleanup session to split broad categories and remove duplicates

- Goal for Sprint 4 is to complete the project

- The main focus of sprint 4 would be to improve the analytics features of our web application as well as ensuring every key functionality works properly.

- Complete our remaining user stories.