Sprint 4 Retrospective Report

Sprint Duration: 11 May – 18 May

What Went Well:

- All core functional requirements from the project brief were implemented and working by end of sprint

- Test coverage reached ~85%, exceeding the 80% target

- The live walkthrough was highly effective — several bugs were caught and fixed in the same session, including category casing mismatches, date format inconsistencies, and incorrect ward number display. This was great because we could fix everything before we met with the tutor

- The messaging component, resident feedback submission, public dashboard, and request cancellation flows were all completed and verified

- The final pull request was successfully merged and deployed to Azure during the meeting

- Kiran updated some of the UML diagrams and cleaned up the backlog before the final meeting

What Could Be Improved:

- Most dashboards required a manual page refresh to reflect new data, as Firestore real-time listeners were not applied broadly enough from the start

- The rating system that we were using was not correctly implemented in the UI and had to be changed.

Action Items:

- Add some Firestore real-time listeners across all dashboards to replace manual refreshes — completed post-sprint by Kiran

- Update rating system from 4-star to 5-star scale — completed post-sprint by Kiran

- Record demo videos of the application for submission

- Complete remaining written documentation and report write-ups

- Investigate and document root cause of intermittent submit loading bug