Sprint 1 Retrospective Report

Sprint Duration: 30 March – 13 April

What Went Well:

- Third-party authentication was successfully implemented

- Abdul completed the Ward Map feature

- Team was able to identify and resolve a task conflict quickly during the meeting

What Could Be Improved:

- Task coordination needs improvement — a conflict was identified where Sam and Thendo worked on the same user story (User Story 14) without awareness of each other

- Random task selection caused overlapping work and inconsistency across features

- Backend logic is being mixed with frontend code rather than kept isolated, which raises security and maintainability concerns

Action Items for Next Sprint:

- Shift to a section-based ownership model where each member owns a specific area (e.g. Kiran owns analytics, Thendo owns integration-heavy stories)

- Separate backend logic from frontend where possible

- Move all completed user stories to the "Done" column promptly

- Use Discord to coordinate task distribution

- Each member has to select new user stories to complete