Sprint 2 Retrospective Report

Sprint Duration: 13 April – 20 April

What Went Well:

- Germaine completed onboarding end-to-end including Admin capabilities and role revocation for municipal workers

- Abdul completed the Ward Map feature with interactive ward selection and data retrieval

- Kiran developed the Category Report page with live database data, visualized via two graph formats, and expanded the test suite significantly

- Sam completed multiple user stories including the claim request component, API test cases, and utility.js coverage reaching 100%

- Sibu completed User Story 10 (Escalate/Like feature for residents to upvote issues)

- Test coverage tracking was established and made visible to the whole team

- A section-based ownership model was adopted to prevent task overlap going forward

- UML diagrams and 4+1 Architectural View Model were assigned and completed across the team

What Could Be Improved:

- Task overlap occurred again between Sam and Thendo on user story assignments, indicating the section-based model needs stricter enforcement

- Backend logic remained mixed with frontend code despite an agreement to separate them, creating security and maintainability concerns

- A deployment failure near the end of the sprint caused significant disruption — a recent merge broke the live site and required a full revert

- Firebase Storage issues blocked UI development and required a workaround using hardcoded local assets

- Azure free tier limits were exceeded causing deployment downtime, with no backup plan in place

- UML diagrams were left until the last days of the sprint, creating deadline pressure alongside user story completion

- Like system was not working as it should and needed some improvements as well as the worker verification did not work properly when deployed

Action Items for Next Sprint:

- Enforce section-based ownership strictly to eliminate task duplication

- Schedule a dedicated backlog review at the start of the sprint to split broad categories (e.g. Request Management) into more granular tasks

- Establish a PR review checklist to reduce the risk of merges breaking the live deployment

- Investigate alternative deployment platforms in case Azure free tier limits are hit again

- Begin documentation and diagrams earlier in the sprint rather than leaving them to the final days

- Each member should select new stories to work one.

- Members whose features were not working properly during the last sprint should fix them before moving on to new user stories.